Term Project Outline: Full-Stack Website Development.

Project Objective:

Develop a dynamic and responsive website that integrates both front-end and back-end components effectively, using CSS or Bootstrap, JavaScript, PHP, and MySQL. The final product should be hosted by either XAMPP or LAMP.

Project guidelines (example):

Define Project Goals and Objectives

- Purpose of the website

- Target audience

- Key features and functionalities requirements.

Gather requirements

- List of pages e.g. Home, About, Contact, Projects.

- User interactions e.g. form submissions, dynamic content

- Design preferences e.g. color scheme, typography (typefaces, point sizes, line length…), layout

- Set up a version control system (e.g., Git)

Front-End Development

- Set up the project structure

- Create folders for HTML, CSS, JavaScript, and images

Develop HTML Structure

- Home Page

- Login Page

- Logout Page

- Sign Up page

- About Page

- Projects Page

- Contact Page

Style with CSS/Bootstrap

- Apply global styles (use SASS compiler to produce regular CSS files)

Back-End Development

- Set up the back-end development environment.

  - Install and configure local server (e.g. XAMPP, LAMP)

- Design Database Schema

  - Create tables e.g. users, projects, and contact messages

  - Define relationships between tables (Not mandatory)

- Develop PHP code

  - Database connectivity

  - Form submissions handling (e.g. Sign-up form, login)

  - Dynamic data retrieval and display (e.g. project lists)

  - User authentication (login, session management)

Integration and Testing

- Integrate Front-End and Back-End

- Connect front-end forms to back-end PHP code

- Display dynamic content using PHP and MySQL

Deployment

- Set up XAMPP or LAMP

- Use XAMPP or LAMP to host your website

Documentation and Presentation

- Prepare project documentation

  - Overview of the project

  - Detailed explanation of each feature

  - Instructions for future modifications

- Create a project presentation

  - Summarize the development process

  - Showcase key features and functionalities

  - Conduct a live demo

Deliverables:

- Fully functional and responsive website

- GitHub URL (project repository)

Technologies Used:

- Front-End: HTML, CSS/Bootstrap, JavaScript

- Back-End: PHP, MySQL

- Deployment: Either XAMPP or LAMP.

Evaluation Criteria:

Project proposal (20%)

Front-End Evaluation (30%)

- Design and Aesthetics: Does the website visually appeal to its target audience? Is the design consistent across different pages?

- Usability and Accessibility: Is the website easy to navigate? Does it perform well across various devices and browsers? Is it accessible to users with disabilities?

- Responsiveness: How well does the website adjust to different screen sizes and orientations?

- Interactivity: Are the JavaScript features functional and enhancing user experience without compromising performance?

Back-End Evaluation (30%)

- Functionality: Are all server-side functions performing as intended? Are all user inputs handled correctly?

- Database Integration: Is the data structured correctly in the MySQL database? Are the queries optimized for performance?

- Security: How securely are sessions managed, and passwords stored using modern hashing algorithms?

Five minutes presentation (20%)

- Clarity and Coverage: Does the presentation clearly explain the functionalities, technologies used, and challenges overcome?

- Demonstration: You need to demonstrate your website, which is hosted on your computer using either XAMPP or LAMP. Does the demo highlight both front-end and back-end features?

- Date: Apr 03, 2025, in class.

- Submission: Create a repository for your term project, push it to your GitHub, and upload your GitHub URL to the Moodle dropbox. You can simply type your Repository URL here and upload this document to the dropbox.

Repository URL:  https://github.com/pateldhriti/Travel_itinerary.git